Team B has been hired to provide advice to a start-up internet firm called SGT, Inc. to build out their branch office network.  This start-up firm requires a newly designed network infrastructure that can successfully operate out of the new location and support remote workers.  Our team expects to build out a complete physical and logical topology with specification on network services, physical servers, media type, routing and switching for a Wide Area Network (WAN) implementation to be completed by fiscal year 2018.

Based on the needs of SGT, we will be providing solutions that will ensure redundancy, elasticity, and reliability which is a requirement for the success of this internet firm.  Here is an outline of our process plan to build out this network:

Business Objectives/Constraints for New Network Design:

Overall:

Hybrid wired and wireless network

200 Square foot conference room

300 Square foot open work area

100 Square foot secure data room

150 Square foot break room

7 offices: Total of 600 – 700 Square feet

550 - 650 Square feet cubicles

Wired components:

Data room:

2 servers, switches, router, firewall, network client PC

Office:

49 clients (PC’s/docking stations for laptops operating on Win 7)

6 printers

4 scanners

Wireless components:

Wi-Fi Hot Spots to support conference room and open work area

Remote access:

VPN remote access

Physical topology

- Network wiring and where it needs to be physical installed location

- Where switches are located

- Which wire to which switch ports

- How switches are connected to each other

- Where routers will be located

- Where WAN links will be positioned in network

- Broadcast and collision domains will be placed

- Firewalls and IPS will be placed

- How wireless networks will be placed

- Access points location

Designing the logical topology – how data will flow

- VLAN boundaries

- IP addressing for each subnet

- Naming conventions used for host

- Protocol for WAN Links.

- Routing protocols between network

- How data router between networks, between wireless/wired, internet and networks

- STP and FHRP for redundancy

- Switch security measures and firewall ACL

- Encryption

Planning network services

- DHCP

- DNS

- Directory

- File and Printer

- Data base servers

- Web servers

- What Operating Servers

Physical Servers

- Arrange access technical support

- Plan for future growth

- Compatible with OS

- Plan for data protection

- Backup

- Selecting hard

- RAID arrays, clustering, UPS Devices

- Verify system requirements

- Allocate space for server hard

Network Authentication

- Active Directory

- Authorization