- (6 points) Describe what a Product Owner’s responsibilities include

- (6 points) Describe what a Scrum Master’s responsibilities include

- (6 points) Describe what the development team’s responsibilities include

- (5 points) The product backlog can change during what stage of the SCRUM cycle?

- (6 points) What is the difference between the Sprint Review and Sprint retrospective?

- (5 points) Each Sprint should end with the delivery of what?

- (6 points) If your application is open to the internet and has potentially new security threats, what software model would you choose and why?

- (6 points) Name techniques for estimating the time needed to complete an item on the product backlog

- (12 points) What 3 questions should you address and answer at each daily scrum

- (12 points) Explain the use of a Burndown chart and give an example with at least 3 iterations

- (5 points) When developing hardware or software, how would you best address unexpected costs and performance issues (what type of software methodology and at what stages?).

- (5 points) If your team is reusing existing modules in your software development, what stage of software engineering would be best to address potential issues and why?