1. Refer to Table 8.4.

a. What percentage of total effort was spent on fixing design defects?

b. What percentage of effort to fix defects found by users (Ops) was spent on fixing requirements defects?

## TABLE 8.4 Rework effort in staff-hours for a hypothetical, but realistic, software product

| Rework Reported: ____ evolutionary ____ retrospective ____ × ____ corrective ____ total |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Phase When Rework Occurs: |  |  |  |  |  |  |
| Kind of Rework: | Rqmts. | Design | Imple. | Verif. | Valid. | Ops. | Totals |
| Rqmts. | 200 | 150 | 130 | 120 | 138 | 300 | 1038 |
| Design |  | 360 | 299 | 300 | 365 | 701 | 2025 |
| Imple. |  |  | 800 | 800 | 920 | 1000 | 3520 |
| Verif. |  |  |  | 60 | 150 | 0 | 210 |
| Valid. |  |  |  |  | 70 | 0 | 70 |
| Totals: | 200 | 510 | 1229 | 1280 | 1643 | 2001 | 6863 |

2. Using the formulas in Table 8.9, develop a spreadsheet program to compute the following factors for a software project:

- Cost variance (CV)

- Schedule variance (SV)

- Cost performance index (CPI)

- Schedule performance index (SPI)

- Estimated actual cost (EAC)

- Estimated completion date (ECD)

- Cost variance at completion (CVC)

- Schedule variance at completion (SVC)

## TABLE 8.9 Earned value terminology

| Term | Definition | Explanation |
| --- | --- | --- |
| BCWP | Budgeted Cost of Work Performed | Cumulative amount of the budget for all tasks completed to date (i.e., the earned value) |
| ACWP | Actual Cost of Work Performed | Actual cost of all tasks completed to date |
| BCWS | Budgeted Cost of Work Scheduled | Planned cost of all tasks scheduled for completion to date |
| BAC | Budget Actual Cost | Planned cost of the total project |
| SCD | Scheduled Completion Date | Planned completion date of the project |
| EAC | Estimated Actual Cost | Estimated actual cost of the project based on progress to date |
| ECD | Estimated Completion Date | Estimated completion date based on progress to date |
| CV | Cost Variance | CV = ACWP–BCWP |
| SV | Schedule Variance | SV = BCWS–BCWP |
| CPI | Cost Performance Index | CPI = ACWP/BCWP |
| SPI | Schedule Performance Index | SPI = BCWS/BCWP |
| CVC | Cost Variance at Completion | CVC = EAC–BAC |
| SVC | Schedule Variance at Completion | SVC = ECD–SCD |
|  | where | EAC = BAC * CPI and ECD = SCD * SPI |

3. Briefly explain how work packages, binary tracking, and earned value reporting can be used to good advantage during the maintenance phase of the software life cycle when various change requests and defect reports are assigned to individuals and processed on an individual basis. Assume there is an annual budget for maintenance activities.