Review the Microsoft® Project Quick Start guide.

Continue using the organization and project selected in Week 2 for this assignment.

Create the following in Microsoft® Project using the Microsoft® Project 2016 Student Desktop:

Input the activities in Microsoft® Project needed to complete the project, linking each activity in the order that the activity can be done, regardless of any known resource constraints.

Ensure activities are linked to project deliverables.

Identify resources required to complete the project. Input these resources and each resource estimated costs into Microsoft® Project Resource Sheet. For labor this may be done with hourly rate or one-time consultant fee depending on the activity.

Assign resources to each of the activities in Microsoft® Project.

Estimate the time it will take each resource, to complete each activity (for example, in hours, days, or weeks) and input into Microsoft® Project.

Use Microsoft® Project to identify the project's critical path.

Write a 350- to 700-word summary describing the process you followed in identifying the critical path, as well as any lessons learned.

Submit your Microsoft® Project schedule and Microsoft® Word summary.

Each team member to outline (a Word document is preferred) the resources, what order they need to happen, and activity breakdown for each milestone/deliverable as follows:

Theater Selection: Josh

Batman figure completion (ready for ship): Eric

Backdrop completion (ready for ship): Ray

Shipping, installation, and removal: Keith

Please use your best judgment on the resources, costs, and durations (keep in mind our budget and milestone schedule from last week).  Each team member shall also submit a 2-3 sentence summary about the critical path of their section and the lessons learned.

I will input everything into MS Project (linking activities, scheduled dates and adding resources) and complete the summary about the critical path of the entire project.

Deadline for potions posted to the team thread is Noon on Sunday, Mountain time.  Make sure you cite sources for your summary.

Please let me know ASAP if you cannot complete your portion of the assignment as outlined above.  I will assume (per the team charter) that no response by Thursday is acceptance.