Use the following data for problems 43-45 (all times are in days)

| Activity | Optimistic | Most likely | pessimistic |
| --- | --- | --- | --- |
| A | 5 | 7 | 12 |
| B | 4 | 9 | 10 |
| C | 2 | 3 | 4 |
| D | 6 | 12 | 20 |